Please strictly follow the following guidelines when you carry out projects or assignments on Project Course I and II:

1) Before the first meeting with the advisor:

-          Prepare the detail of you or your group members (names, student codes, group members, mobile numbers, email addresses)

-          Propose what you prefer to do in details such as topics you are interested in, to what degree you want to complete (just theory/demo or simulation/practical implementation), what you are planning as to complete the project requirements, etc.

(Note: DOING a thorough internet search is strongly recommended)

-          Contact the advisor for an appointment.

2)    In the first meetings:

-          You and your group members are required to present your project proposal

-          After your presentation and Q&A discussion, the advisor will make final decision on what project topic you will be given and requirements. In several cases, you might be assigned a different topic  (by the advisor).

3)    During the implementation of your project, you need:

-          Update your project progress

-          If you need to meet the advisor, pls make an appointment in advance. A rush meeting requirement is usually refused

-          Strictly stick  to your project requirements (specifications, report formats, expected deliverables …).

4)    Submission of the project outcomes:

Before the oral final exam, you are required to submit/upload:

-          Your project report (15-25 pages);

-     Your project management report (20-25 pages)

Note: The project management report is different from your project report. See their formats for details

-          Your PowerPoint presentation slides (~25 slides)

-          Your code and diagrams if any

to the following link all together in ONE compressed/zipped file:

(CourseName_GroupNumber_ShortTopicName_OtherInfo.zip or rar, for example, Project I_G9_DC Motor Control_Part II_V1.zip):

www.dropitto.me/cquang1

(Password for the upload permission is 123456)

PLEASE STRICTLY COMPLY WITH THE ABOVE FILE NAME FORMAT WHEN YOU UPLOAD/SUBMIT YOUR WORK/FILE, OTHERWISE SCORE PENALTY WILL BE APPLIED.

Regarding the format/template of your project report, project management report and presentation slides, please refer to the below section.

5)    In the exam date, you and your group members are invited to:

-          Give a hard/printing copy of your project report, project management report and presentation slides

-          Make an oral project presentation using the prepared PowerPoint slides

-          Run the demo of your project/products (can run it on the simulation platform, actual hardware, … Recorded videos of the demo are strongly encouraged if the demo takes time)

-          Q & A question session of 10 minutes between the advisor and your group to assess your understanding, capability of problem solving, recommendation on your project outcomes and presentation, …

-          RATING of your project (Score) is based on the following criteria:

* Your comprehensive understanding of the project design and implementation (40-60%):

WHAT, HOW & especially WHY, which is demonstrated during your presentation.

(Note: Your project's results and deliverables without deep understanding and explanation are not highly rated).

* Working project products (15-25%):

Hardware boards/kits plus software or simulation software (using  Matlab, Labview, Proteus, ...).

(Note: You should try your best to make your simulation as close as possible to the system in reality. Only simplify your system in simulation if it is really needed. If there are any simplifications, you should document them and provide reasons in the final report. Also you should provide two schematic diagrams of your system design: one for the simulation and the other for the real system design even though you will implement only the simulation of the system using such software packages as Matlab, Proteus, etc. Many students have been heavily penalized (by 30-50%) for the above mistake, therefore double check that your project meets this criterion.)

* Your project's documentation and presentation is in right format and of good quality (20-25%).

(e.g., Powerpoint presentation, final report, project management report, ...)

* Bonus points are given to projects with such factors as:

Complexity, teamwork, application of the system, participation in contests, ...

6)    Format of final project report, project management report and PowerPoint presentation slides:

6.1) Format of final project report:

It should include the following contents:

-  Cover page

It is compulsory to provide the group/student information such as group number, group members/student names,

student  codes, class name, course name and project topic name).

-  Table of Contents

-  List of figures, tables, charts if any

-  Abbreviation

-  Abstract

-  Chapter 1: Introduction/Overview

(should cover the objective of your project, what problem you are going to solve, requirements of your project, review of the progress and trend of the project problem, and then propose your approach/methodology and to what extend you plan to solve the problem, list you the expected deliverables/outcomes of your projects)

-  Chapter 2: Methodology/Approach to the project problem or overall description of your system to be designed

(should include the description of the overall designed system and systems components/blocks, your methods/approach to solve the project problem)

-     Chapter 3: Introduction to the Plant/Process (e.g., DC motor, stepper motor, robotics, …)

(Note: This chapter can be skipped if the Plant/Process is too simple or not present)

-     Chapter 4: Design of your system

You should cover two parts: Hardware and software

Hardware: how you design the whole system and detail the design and description of main/important system blocks/components (e.g., power supply block, signal conditioning circuits, ADC/DAC, MCU/uP,/PLC/DSP, sensors, DAQ blocks, communication blocks, … and the process/plant to be controlled). More attention should be paid to how you exploit and apply the general knowledge to your specific problem and system.  Avoid presenting and describing the system/blocks in general way as documented in text books.

Software: Note that you must provide the flowchart of your code in right and abstract manner, and the flowchart of important algorithms used in the system (e.g., Adaptive or identification algorithms, filter algorithms, vision algorithms, …). Also provide the code examples and brief explanation of your significant work to help justify your own effort in completing the project (e.g., code examples to control the speed of the motor or code examples of transmitting or receiving the data between the sender and the receiver).

-     Chapter 5: Result of your system design and implementation

Provide the setup of your system implementation (simulation/practical experiment), the results/deliverables you obtained (hardware boards, software packages, resultant data in forms of figures/responses/charts/tables)  your evaluation and analysis of the result.

-    Chapter 6: Conclusion and recommendation

            -    Appendixes if any

Provide necessary supplementary documents (e.g., datasheets, figures and tables, code, …). Strongly note that a whole schematic system diagram provision is A MUST.

-   References/Bibliography

6.2) Format of project management report:

-  Cover page

It is compulsory to provide the group/student information such as group number, group members/student names,

student  codes, class name, course name and project topic name).

-  Table of Contents

-  List of figures, tables, charts if any

-  Abbreviation

I) Introduction

Provide general information on the project: problem statement, background, brief description, project requirements/specifications ...

II) Goals

Provide the project's goals and expected deliverables/outcomes:

- Business and project goals

- What are the ambitions of the team members

- When should the work be delivered

III) Organization

Project members and other resources connected to the project should be mentioned here
    (Name, address, responsibilities, etc.)

IV) System design, implementation and validation

(Second most important part of the project management report, so pay appropriate attention)

- Brief description of the system to be designed

- System model

- Brief system design

- System implementation and verification/evaluation

(For simplicity, you can copy the appropriate information from your final project report and paste it here)

- Summarize how you have carried out each design step in the Water Fall System Design Model as shown below:

V) Project model

The project model refers to which way the project phases have been divided in the planning process.
    A table of all phases, milestones, tollgates and responsibilities need to be established as in the below guidelines:

(Do not forget that you might need to explain the project model where necessary in text as well!)

VI) Summary of project planning and risk analysis:

(The most important part of the project management report, so pay appropriate attention!)

- Project time planning and resource planning:

You need to brief how you:

  - Formulate the project goal

  - WBS – Work Breakdown Structure

    - Divide the project into phases and activities

    - In what order are we going to do the work?

  - Identify all necessary tasks

    - Break down the activities into work tasks, so the projects tasks become obvious and easy to manage (more detailed and deliverable/manageable tasks). Later estimate resources, time, cost, technological specs and requirements and assign appropriate responsibilities in a systematic manner.

    - What are we going to do in each step?

    - Which are the deliveries (i.e. Milestones & Tollgates)?

  - Identify dependencies

  - Estimate time

    - Choose time unit (often aim on half work days)

    - Time estimate each work task or how much time it will take

  - Identify the critical path

  - Distribute resources

    - Schedule and divide the time estimated work tasks on each project participant (resource planning)

    - Who is spending their time on what task, and when should it be done?

  - Transfer to Gantt-schedules (or other diagrams)

Note that the final versions of the time and resource plans, Gantt chart should be attached as appendix.

- Risk analysis
       A short analysis of potential risks that can delay the project, and an action list on how to avoid these risks.

VII) Achievement of project deliverables:

Comments to the plans and their milestones and tollgates
            - Which moments were managed on time?
            - Which moments were delayed or forgotten in the planing process and your solutions.

Then discuss which goals were reached, which were not reached, and explain if there is any work left within the frame of this     or sub-sequential project.
    - List of obtained goals (hardware, software, project documentation, etc.) in comparison with those established or required          in Section II "Goals".

- Table of missed requirements and goals and an action plan to complete them in the future

VIII) Conclusion

Provide comments, suggestions and conclusions about the project work and outcomes.

Appendix

* Final time plan

* Final resource plan (make sure that each team member's tasks and responsibilities are clarified)

* Gantt Chart (Activity plan)

* BOM of the product and estimated cost of the project

6.3) Format of PowerPoint presentation slides

The PowerPoint presentation should follow main contents of the project reports. However structure is quite different.  It should cover the main and overall information of your project (objective, requirements, overall system, methodology/approach, … and the obtained results). Several parts of the project report (e.g., abstract, list of figures, appendixes, …) should not be mentioned.

With regard to the project management, the following information need to be included in the presentation slides:

- Goals of the projects

- Deliverables of the projects

- Water fall system design model and digital product design flowchart

- Project model

- Table of tasks and responsibilities of each project member as below

- Final time, resource plans

- Gantt chart

- BOM

Note that the front slide must provide the group/student information such as group number, group members/student names, student  codes, class name, course name and project topic name).

7)      Several recommended project topics:

Below are suggestions to project topics:

-          Control/estimation/identification of electro-mechanical/mechatronic systems such as motors of various types, robotics, cruises, ships, inverted pendulums, ….

-          Control/estimation/identification of industrial processes: tanks, mixers, heating control, …

-          Control and supervision of industrial systems (DCS, SCADA) such as power plants, cement plants, water treatment systems, …

-          Embedded systems like meters (temperature, moisture, energy, level, …), data acquisition boards, room light control or traffic light control, home automation, …

-          PC based/Desktop and web-based systems

(C++, C#, Visual C/Basic, Matlab, Proteous, Altium/Orcad, KeilC/CodeVision, html, are recommended for use)

For more information, please refer to the following documents:

- Digital System Design Methods/Procedures

https://docs.google.com/presentation/d/15HWfmqo98OQbbpeCvGuHmqMn4TvrTQGnqcdeVFhsS5k/edit?usp=sharing

- Project Management guidelines for completing the project course

https://docs.google.com/file/d/0BzXQUzY_YPGtNng2dDBvOHZSWVU/edit?usp=sharing

- Project topic suggestions

https://docs.google.com/folder/d/0BzXQUzY_YPGtanBSa3ZVQmFCb1E/edit?usp=sharing

- Tutorials and lecture notes for project management (e.g., using Microsoft Project)

https://docs.google.com/folder/d/0BzXQUzY_YPGtWVZiRHZNcnhZT00/edit?usp=sharing

- How to write a project ideas

https://docs.google.com/file/d/0BzXQUzY_YPGtV0dSN3dBUjhXeE0/edit?usp=sharing

GOOD LUCK AND ENJOY YOUR PROJECT